SEFWI AKONTOMBRA DISTRICT ASSEMBLY

APPROVED 2026 COMPOSITE ANNUAL ACTION PLAN

PREPARED BY:

SEFWI AKONTOMBRA DISTRICT PLANNING CO-ORDINATING UNIT

| S/N | OBJECTIVES | To improve Internally Generated Funds from 14% to 30% by end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | PROGRAMME | Revenues improvement programme |  |  |  |  |  |  |  |  |  |  |  |  |
|  | PROJECT | LOCATION | TIMEFRAME |  |  |  | COST |  |  |  | PREOJECT STATUS |  | IMPLEMENTING/INSTITUTION/DEPARTMENT |  |
|  |  |  | Q1 | Q2 | Q3 | Q4 | GOG | DACF | 1GF | OTHER | NEW | ON GOING | LEAD | COLLABORATING |
| 1 | Provision for Revenue Mobilization | District wide |  |  |  |  | 0.00 | 0.00 | 20,000.00 | 0.00 | New |  | Finance | Central Administration |
| 2. | Support for Finance Department | Akontombra |  |  |  |  | 0.00 | 0.00 | 25,000.00 | 0.00 | New |  | Finance | Central Administration |
| OBJECTIVES |  | To train 200 youth in managerial and Entrepreneurial skills by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Business Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. | Organize business forum, Sub- Committee meetings and Management /Technical programmes for MSMEs | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | BAC | Agric |
| 4. | Facitate access to Startup Kits and access to credit and grants for business | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 8,000.00 | New |  | BAC | Agric |
| 5. | Facilitate acquisition of NVTI Certificate for existing and prospective MSMEs | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 6,000.00 | New |  | BAC | Agric |
| 6. | Facilitate registration of MSMEs with Office of the Registration | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 5,000.00 | New |  | BAC | Agric |
| 7. | Organize Business Counselling | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 5,000.00 | New |  | BAC | Agric |
| OBJECTIVE |  | To develop 2 tourist sites by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Business Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. | Development of the Frog tourist site at Yawkrom | Yawkrom |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | BAC | Central Administration |
| OBJECTIVE |  | To construct 2 agro processing facilities by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Agricultural Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. | Construction of agro processing facilities at Akontombra | Akontombra |  |  |  |  | 0.00 | 0.00 | 0.00 | 50,000.00 | New |  | Agric | Central Administration |
| OBJECTIVES |  | To construct 2 market infrastructure by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Agricultural Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10. | Construction of 24-hour economic market infrastructure | Nsawora |  |  |  |  | 0.00 | 4,935,737.86 | 0.00 | 0.00 |  | On going | Agric | Central Administration |
| OBJECTIVE |  | To support 300 youth with agricultural start-up capital by the end of 2029 ( Feed Ghana Programme) |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Agricultural Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11. | Implementation of Feed Ghana Programme | District wide |  |  |  |  | 15,000.00 | 0.00 | 0.00 | 0.00 | New |  | Agric | Central Administration |
| OBJECTIVE |  | To preserve 50% fertile land for agricultural production by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Agricultural Development programmes |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12. | Provision for Ghana Productive Safety Net Project II | Nsawora, Kofikrom, Kramokrom, Yawkrom, Bokaso and Ayisakrom |  |  |  |  | 0.00 | 0.00 | 0.00 | 5,000.00 |  | On going | Agric | Central Administration |
| 13. | Monitoring of AEAs activities by DDA | District wide |  |  |  |  | 0.00 | 5,000.00 | 0.00 | 0.00 | New |  | Agric | BAC |
| 14. | Organized District RELC meeting with stakeholders at Akontombra and Nsawora | Akontombra and Nsawora |  |  |  |  | 0.00 | 10,000.00 | 0.00 | 0.00 | New |  | Agric | BAC |
| 15. | Purchase office equipment | Akontombra |  |  |  |  | 7,845.00 | 0.00 | 0.00 | 0.00 | New |  | SADA | Agric |
| 16. | Organize the Annual National Farmers Day Celebration | District wide |  |  |  |  | 0.00 | 60,000.00 | 30,000.00 | 0.00 | New |  | Agric | BAC |
| 17. | Maintenance of Official Pick up and Motor bikes | District wide |  |  |  |  | 15,000.00 | 0.00 | 0.00 | 0.00 | New |  | Agric | BAC |
| 18. | Organize Animal/Fish and livestock disease surveillance Treatment/Prophylactic | District wide |  |  |  |  | 0.00 | 3,000.00 | 0.00 | 0.00 | New |  | Agric | BAC |
| OBJECTIVE |  | To improve farmer extension ratio from 1:4903 to 1:1500 by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Agricultural Development programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 19. | Home and farm visit by AEAs | District wide |  |  |  |  | 0.00 | 10,000.00 | 0.00 | 0.00 | New |  | Agric | BAC |
| OBJECTIVE |  | To construct and furnish 9 CHPs compounds and Health Centers with Nurses Quarters by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Health Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  | GHS | Works |
| 20. | Completion of CHPS Compound at Tumuda | Tumuda |  |  |  |  | 0.00 | 300,000.00 | 0.00 | 0.00 |  | On going | GHS | Works |
| 21. | Completion of CHPS Compound at Shed | Shed |  |  |  |  | 0.00 | 384,981.41 | 0.00 | 0.00 |  | On going | GHS | Works |
| 22. | Construction and furnishing of 1 No. CHPS Compound at Abronehia | Abronehia |  |  |  |  | 0.00 | 887,537.10 | 0.00 | 0.00 |  | On going | GHS | Works |
| 23. | Construction and furnishing of 1 No. CHPS Compound at Ackaakrom | Ackaakrom |  |  |  |  | 0.00 | 822,774.70 | 0.00 | 0.00 |  | On going | GHS | Works |
| 24. | Construction of Weighing Centers at selected communities | Selected communities |  |  |  |  | 0.00 | 316,786.84 | 0.00 | 0.00 |  | On going | GHS | Works |
| 25. | Conduct education on the need for community members to seek early care at health facilities | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | GHS | Central Administration |
| 26. | Conduct client satisfaction surveys twice a year Nsawora HC and Kramokrom CHPs and Asantekrom ,Bawakrom CHPs | Nsawora, Kramokrom Asantekrom and Bawakrom |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | GHS | Central Administration |
| OBJECTIVE |  | To eliminate stigmatization and discrimination of people living with HIV/AIDs |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Health Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 27. | Support District Response Initiatives on Malaria/ HIV and AIDS | District Wide |  |  |  |  | 0.00 | 98,714.76 | 0.00 | 0.00 | New |  | GHS | Central Administration |
| OBJECTIVES |  | To improve the coverage of reproductive health and family planning service by 30% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Health Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 28. | Train all CHNs, ENs and midwives on FP counselling, implanon insertion and removal | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | GHS | Environmental Health Unit |
| 29. | Liaise with chemical sellers for family planning data | District wide |  |  |  |  | 0.00 | 0.00 | 5,000.00 | 0.00 | New |  | GHS | Environmental Health Unit |
| OBJECTIVE |  | To construct 12 No. classroom blocks by the end of the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Educational Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 30. | Construction of 1No. 2Storey (9 Unit Classroom Block with Offices, stores and separate changing rooms for boys and girls at Akontombra | Akontombra |  |  |  |  | 0.00 | 3,531,277.75 | 0.00 | 0.00 |  | On going | GES | Works |
| 31. | Construction of 1 No.3Unit Classroom block with stores, office and separate changing rooms for boys and girls at Yamfo | Yamfo |  |  |  |  | 0.00 | 545,000.00 | 0.00 | 0.00 | New |  | GES | Works |
| 32. | Completion of 3Unit Classroom block at Chorichori | Chorichori |  |  |  |  | 0.00 | 150,000.00 | 0.00 | 0.00 |  | Ongoing | GES | Works |
| 33. | Completion of 1No. 3Unit Classroom block at Ackaakrom | Ackaakrom |  |  |  |  | 0.00 | 332,983.93 | 0.00 | 0.00 |  | Ongoing | GES | Works |
| OBJECTIVE |  | To construct 4 Teachers bungalow by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Educational Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 34. | Completion of 1 No. 9 Unit teacher’s Quarters at Asanteman | Asanteman |  |  |  |  | 0.00 | 250,000.00 | 0.00 | 0.00 |  | On going | GES | Works |
| OBJECTIVE |  | To improve access and quality of education to all levels of education by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Educational Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 35. | Provides financial assistance to the brilliant but needy students in the District by the MP and DA | District wide |  |  |  |  | 0.00 | 360,507.00 | 13,000.00 | 0.00 | New |  | GES | Central Administration |
| 36. | Support for My 1st Day at School | District wide |  |  |  |  | 0.00 | 0.00 | 14,000.00 | 0.00 | New |  | GES | Central Administration |
| 37. | Organize 2 BECE Mock Exams for Pupils | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | GES | Central Administration |
| 38. | Procure and supply of 400 No. Octagon tables and chairs for KG, 1982 No. Dual Desk for Primary Schools, 1573 No. Mono desks for JHS and 800 No. Mono Desk for SHS | District wide |  |  |  |  | 0.00 | 1,616,786.84 | 0,00 | 0.00 | New |  | GES | Central Administration |
| 39. | Monitoring of School Feeding Program | District wide |  |  |  |  | 0.00 | 0.00 | 5,000.000 | 0.00 | New |  | GES | DSWCD |
| OBJECTIVE |  | To improve infant and adult malnutrition by 60% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Health Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 40. | GIFTS intensification | District wide |  |  |  |  | 0.00 | 0.00 | 16,000.00 | 0.00 | New |  | GHS | Environmental Health Unit |
| 41. | Take stock of all nutrition commodities | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | GHS | Environmental Health Unit |
| 42. | Vitamin A supplement for children 6-59 months and Vitamin A supplementation through school health service | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | GHS | Environmental Health Unit |
| OBJECTIVE |  | To drill, mechanize and maintain 40 boreholes by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Water and Sanitation Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 43. | Drilling and Mechanization of 11No. Boreholes plus polytank & its stands | Congo, Asensu, Aprogya, Asantekrom,Fawokabra,Bokaso,Aprutu,Tumuda,Obengkrom,Kusikrom,Kramokrom |  |  |  |  | 0.00 | 1,390,000.00 | 0.00 | 0.00 | New |  | Works Department | Central Administration |
| 44. | Repair, blowing ,Treating and maintain borehole | District wide |  |  |  |  | 0.00 | 226,786.84 | 0.00 | 0.00 | New |  | Works Department | Central Administration |
| 45. | Support to Small Town Water System at Bopa and Akontombra | Bopa and Akontombra |  |  |  |  | 0.00 | 10,000.00 | 0.00 | 0.00 | New |  | Works Department | Central Administration |
| OBJECTIVE |  | To improve sanitation and waste management situation in the District from 65% to 100% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Water and Sanitation Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 46. | Evacuation of refuse dams and maintenance of final dumping site | District wide |  |  |  |  | 0.00 | 400,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 47. | Organize National Sanitation Day including desilting of gutters | District wide |  |  |  |  | 0.00 | 250,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 48. | Undertake District wide Fumigation exercise | District wide |  |  |  |  | 0.00 | 366,275.00 | 4,000.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 49. | Regularly dislodge all institution and public toilets | District wide |  |  |  |  | 0.00 | 50,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 50. | Sanitation Improvement Package (SIP) | District wide |  |  |  |  | 0.00 | 387,205.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 51. | Monitor and supervise of environmental Service Providers | District wide |  |  |  |  | 0.00 | 40,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 52. | Conduct sensitization on WASH activities | District wide |  |  |  |  | 0.00 | 90,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 53. | Procure of Sanitary Tools and Equipment including Veronica buckets for Public Schools and Health Centers | District wide |  |  |  |  | 0.00 | 90,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 54. | Support implementation of Community Led Total Sanitation | District wide |  |  |  |  | 0.00 | 80,000.00 | 4,000.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 55. | Control of stray animals | District wide |  |  |  |  | 0,00 | 0.00 | 5,000.00 | 0.00 | New |  | Environmental Health Unit | Central Administration |
| 56. | Medical Screening for food vendors and Beverages Handlers | District wide |  |  |  |  | 0.00 | 54,625.93 | 5,000.00 | 0.00 | New |  | Environmental Health Unit | GHS and Central Administration |
| 57. | Procure 10 No. refuse containers | District wide |  |  |  |  | 0.00 | 150,000.00 | 0.00 | 0.00 | New |  | Environmental Health Unit | GHS and Central Administration |
| OBJECTIVES |  | To improve on information on rights and protection of children by 65% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Social Protection Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 58. | Justice Administration | District Wide |  |  |  |  | 5,000.00 | 0.00 | 0.00 | 0.00 | New |  | SWCD | Central Administration |
| OBJECTIVES |  | To improve the coverage of social protection interventions by 40% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Social Protection Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 59. | UNICEF- ISS Activities | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 60,000.00 | New |  | SWCD | Central Administration |
| 60. | Mobilization and Sensitization Programmes | District wide |  |  |  |  | 10,222.00 | 0.00 | 3,000.00 | 0.00 | New |  | SWCD | Central Administration |
| 61. | Provision for Community Care. | District wide |  |  |  |  | 5,000.00 | 0.00 | 0.00 | 0.00 | New |  | SWCD | Central Administration |
| OBJECTIVE |  | To provide support for people living with disabilities by 50% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Social protection programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 62. | Provide Financial Support for people with disabilities (PWDs) | District wide |  |  |  |  | 0.00 | 150,000.00 | 0.00 | 0.00 | New |  | SWCD | Central Administration |
| OBJECTIVE |  | To strengthen the institutional capacity at the local level adapt to climate and undertake mitigation measures |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Climate change programmes |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 63. | Provision for REDD + activities (Climate Change activities ) | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 100,000.00 | New |  | Forestry | Central Administration |
| 64. | Celebration of Green Ghana Day (Climate change activity) | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 10,000.00 | New |  | Forestry | Central Administration |
| 65. | Embarked on tree planting Exercise (Climate change activity) | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 10,000.00 | New |  | Forestry | NADMO |
| 66. | Climate Change Adaptability programmes (Climate change activity) | District wide |  |  |  |  | 0.00 | 5,000.00 | 0.00 | 0.00 | New |  | Agric | BAC |
| OBJECTIVE |  | To improve on the nature of roads / foot bridges by 60% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Transportation programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 67. | Reshaping of 90km feeder roads | District wide |  |  |  |  | 0.00 | 0.00 | 40,000.00 | 0.00 | New |  | Works | Central Administration |
| 68. | Organize training programmes on Road Transport Operations | District wide |  |  |  |  | 0.00 | 0.00 | 10,000.00 | 0.00 | New |  | SADA | /FEEDER ROADS DPT |
| OBJECTIVE |  | To strengthen planning capacity at the local level by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Human Settlement Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 69. | Support to Physical Planning Department | District wide |  |  |  |  | 7,728.00 | 0.00 | 0.00 | 0.00 | New |  | Physical Planning | Central Administration |
| 70. | Provide for Spatial Planning Committee meetings | Akontombra |  |  |  |  | 0.00 | 0.00 | 3,000.00 | 0.00 | New |  | Physical Planning | Central Administration |
| 71. | Preparation of Spatial Development Framework, Structure Plans and Local PLANS (SDF,SPs and LPs) | District wide |  |  |  |  | 0.00 | 30,000.00 | 0.00 | 0.00 | New |  | Physical Planning | Central Administration |
| 72. | Implement street naming and Property addressing | District wide |  |  |  |  | 0.00 | 20,000.00 | 0.00 | 0.00 | New |  | Physical Planning | Central Administration |
| 73. | Provision for Self Help Projects by the MP and District Assembly | District wide |  |  |  |  | 0.00 | 800,000.00 | 439,000.00 | 0.00 | New |  | Works | Central Administration |
| 74. | Support to Works Department and Monitoring and supervision | District Wide |  |  |  |  | 20,262.00 | 0.00 | 0.00 | 0.00 | New |  | Works | Central Admin. |
| OBJECTIVE |  | To strengthen capacity for disaster prevention, preparedness and response at the local level by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Disaster Prevention Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 75. | Provision for Disaster Management activities | District wide |  |  |  |  | 0.00 | 0.00 | 13,000.00 | 0.00 | New |  | NADMO | Central Administration |
| OBJECTIVE |  | To provide 5 police posts with logistics for law enforcement in the District by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Local Governance and Decentralization programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 76. | Provision for DISEC Activities | District wide |  |  |  |  | 0.00 | 20,000.00 | 4,000.00 | 0.00 | New |  | Central Administration | SADA |
| OBJECTIVES |  | To improve women participation of in decision making by 40% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Local Governance and Decentralization programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 77. | Support for Gender /Women Empowerment | District wide |  |  |  |  | 0.00 | 0.00 | 5,000.00 | 0.00 | New |  | BAC | SWCD |
| 78. | Facilitate training of alternative livelihood skills for 20 men and 40 women in deprived and rural communities | District wide |  |  |  |  | 5,000.00 | 0.00 | 0.00 | 0.00 | New |  | SWCD | BAC |
| OBJECTIVE |  | To improve fund for stakeholders engagement by 60% by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Local Governance and Decentralization programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 79. | Organization of Town Hall Meetings & DCE visits | District wide |  |  |  |  | 0.00 | 0.00 | 0.00 | 23,000.00 | New |  | Central Administration | SADA |
| OBJECTIVE |  | To submit District Composite Plans and Budget by the end of October every year to the Ministry of Finance and MLGCRA |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Local Governance and Decentralization programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 80. | Preparation of 2027 District Composite Plan and Budget | Akontombra |  |  |  |  | 0.00 | 50,000.00 | 0.00 | 0.00 | New |  | Central Administration | SADA |
| 81. | Prepare for 2026-2029 DMTDP | SADA |  |  |  |  | 0.00 | 36,726.19 | 0.00 | 0.00 |  | On-going | Central Admin | SADA |
| OBJECTIVE |  | To improve citizens participation in planning and budgeting by 40% by the end of 2029. |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Local Governance and Decentralization programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 82. | Provision for Assembly Meetings | Akontombra |  |  |  |  | 0.00 | 182,803.00 | 97,329.50 | 0.00 | New |  | Central Administration | SADA |
| 83. | Procure office fittings, equipment and stationery | Akontombra |  |  |  |  | 0.00 | 134,316.00 | 64,000.00 | 0.00 | New |  | Central Administration | SADA |
| 84. | Provision for payment of water and electricity bills (utilities) | Akontombra |  |  |  |  | 0.00 | 0.00 | 67,000.00 | 0.00 | New |  | Central Administration | SADA |
| 85. | Organize Audit Committee meetings | Akontombra |  |  |  |  | 0.00 | 25,000.00 | 25,000.00 | 0.00 | New |  | Central Administration | SADA |
| 86. | Compensation of Employees | Akontombra |  |  |  |  | 3,249,840.45 | 0.00 | 0.00 | 0.00 | New |  | Central Administration | SADA |
| 87. | Provision DEOC Meetings | Akontombra |  |  |  |  | 0.00 | 10,000.00 | 0.00 | 0.00 | New |  | Central Administration | GES |
| 88. | Support to Sub structure (2%) | Akontombra and Nsawora |  |  |  |  | 0.00 | 40,000.00 | 0.00 | 0.00 | New |  | Central Administration | SADA |
| 89. | Provision for Transfer Grants for Staff | Akontombra |  |  |  |  | 0.00 | 0.00 | 50,000.00 | 0.00 | New |  | Central Administration | SADA |
| 90. | Provision for Travel and transport Expenses | Akontombra |  |  |  |  | 0.00 | 210,000.00 | 40,000.00 | 0.00 | New |  | Central Administration | SADA |
| 91. | Undertake DPCU Activities | Akontombra |  |  |  |  | 0.00 | 30,000.00 | 0.00 | 0.00 | New |  | Central Administration | SADA |
| 92. | Organize manpower development workshops and Capacity Building for Staff and Assembly Members | Akontombra |  |  |  |  | 0.00 | 115,066.00 | 0.00 | 0.00 | New |  | HRD | SADA |
| 93. | Provision for Internet Bundle for ESPV Validation / GIFMIS Operations | Akontombra |  |  |  |  | 0.00 | 0.00 | 24,000.00 | 0.00 | New |  | Finance | Central Administration |
| 94. | NALAG Subscription | District wide |  |  |  |  | 0.00 | 63,177.44 | 0.00 | 0.00 | New |  | Finance | Central Administration |
| 95. | Provision for Contributions and Donations | Akontombra |  |  |  |  | 0.00 | 200,000.00 | 37,200.00 | 0.00 | New |  | Finance | Central Administration |
| 96. | Gazette of District Assembly 2026 byelaws and Fee fixing and rate imposed | Akontombra |  |  |  |  | 0.00 | 0.00 | 30,000.00 | 0.00 | New |  | Central Administration | SADA |
| 97. | Celebration of Independence Day | District wide |  |  |  |  | 0.00 | 80,000.00 | 20,000.00 | 0.00 | New |  | Central Administration | GES |
| 98. | Support for Human Resource Activities | Akontombra |  |  |  |  | 5,074.00 | 0.00 | 8,000.00 | 0.00 | New |  | HRD | SADA |
| 99. | To showcase to the outside world the developmental projects and other programmes on the social media platform | Akontombra |  |  |  |  | 0.00 | 0.00 | 5,000.00 | 0.00 | New |  | ISD | SADA |
| 100. | Completion of 1No. 4Unit Bedroom for staff at Akontombra | Akontombra |  |  |  |  | 0.00 | 750,000.00 | 0.00 | 0.00 |  | Ongoing | Works Department | Central Administration |
| 101. | Support for statistical service activities | Akontombra |  |  |  |  | 5,074.00 | 0.00 | 8,000.00 | 0.00 | New |  | DoS | SADA |
| 102. | Support to Finance Department | SADA |  |  |  |  | 0.00 | 0.00 | 25,000.00 | 0.00 | New |  | Finance | Central Admin. |
| Objective: Promote effective maintenance culture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Operation and Maintenance Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 103. | Rehabilitation of Official building and structures | Akontombra |  |  |  |  | 0.00 | 1,098,573.67 | 0.00 | 0.00 | New |  | Central Administration | Works Department |
| 104. | Maintain, insurance, running expenses of official vehicle and other equipment | Akontombra |  |  |  |  | 0.00 | 170,000.00 | 70,000.00 | 0.00 | New |  | Central Administration | SADA |
| OBJECTIVE |  | To organize 16 quarterly monitoring and evaluation of projects and programmes by the end of 2029 |  |  |  |  |  |  |  |  |  |  |  |  |
| PROGRAMME |  | Monitoring and Evaluation Programme |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 105. | Provision for Monitoring and Evaluation | District wide |  |  |  |  | 0.00 | 20,000.00 | 0.00 | 0.00 | New |  | Central Administration | SADA |